## Slide 1
PRE-POC · NO CODE
Technical Roadmap
Architecture, stack, data model, API surface, and cost model for an autonomous mortgage file.
ORCHESTRATION Temporal
FINANCIAL CORE Python · Decimal · OR-Tools
UPDATED August 27, 2026

## Slide 2
THE CENTRAL INSIGHT
Three layers, one strictly enforced boundary
A mortgage file is a 4–8 week stateful negotiation: wait for humans, act on timers, survive restarts, never duplicate a side effect sent to a bank.
Layer 3 — Agent Harness
PROBABILISTIC
Language, documents, judgment, strategy, negotiation. Never computes or decides compliance.
Layer 2 — Durable Orchestration
DETERMINISTIC CONTROL FLOW
Workflow state, timers, retries, replay, exactly-once side effects, audit ledger.
Layer 1 — Financial Core
DETERMINISTIC, VERIFIED
Amortization, optimization, compliance, stress testing. Pure functions. No LLM. No network. 100% tested.
Enforcement: client- and lender-facing numeric fields bind only to typed Layer 1 return values. A CI check fails the build if a numeric field in an outbound template is bound to model output.
Autonomous Mortgage Advisor — Technical Roadmap
02 / 19

## Slide 3
ARCHITECTURE OVERVIEW
How a file moves through the system
Borrower Interfaces
Chat: Hebrew, text-first
Upload: payslips, statements, IDs
L2 — Orchestration
Temporal (workflow engine)
PostgreSQL + pgvector
Object storage (docs, reports)
Immutable action ledger
L3 — Agent Harness
Supervisor agent (routing)
Intake / Document (VLM) / Negotiation / Verification / Report agents
Memory service
L1 — Financial Core
Financial engine: amortization, optimizer, stress (pure Decimal)
Compliance engine: Directive 329 hard gate
Market data service: BoI rates, CPI
Guarded Channels
Guardrail service (circuit breakers, send caps)
Comms gateway: email, WhatsApp
Voice stack: Hebrew STT/TTS
Lenders: 5 simulated + real banks
Every arrow crossing into or out of Layer 1 is a typed contract. Every outbound message passes the Guardrail Service and lands in the Action Ledger before transmission. Red (L1) never calls an LLM or touches the network; purple (L3) never produces a number that leaves the system.
Autonomous Mortgage Advisor — Technical Roadmap
03 / 19

## Slide 4
FILE LIFECYCLE
One Temporal workflow per file, 12 states
CREATED
→
INTAKE
→
PROFILED
→
STRUCTURED
PACKAGED
→
TENDER_OPEN
→
NEGOTIATING
→
RECOMMENDED
EXECUTING
→
VERIFIED
→
FUNDED
→
MONITORING
DURABLE CHECKPOINTS + CHILD WORKFLOWS
Each state transition is a durable checkpoint. Each lender in the tender runs as its own child workflow with independent timers and retry policy — one unresponsive bank cannot stall the file.
Autonomous Mortgage Advisor — Technical Roadmap
04 / 19

## Slide 5
FILE LIFECYCLE
Timer-driven behavior: a broker’s calendar, automated
TRIGGER
ACTION
No lender reply in 48h
Autonomous follow-up email
No lender reply in 96h
Escalate: different contact, or voice
Borrower document missing 24h
Reminder
Borrower silent 72h
Re-engagement
Offer expiry approaching
Decision forcing, use as negotiation leverage
Anchor reset date approaching (post-funding)
Refinance analysis
BoI rate change published
Portfolio-wide refinance scan
Autonomous Mortgage Advisor — Technical Roadmap
05 / 19

## Slide 6
TECHNOLOGY STACK
One stack, three layers of discipline
Layer 2 — Orchestration
Temporal: self-hosted (POC) → Temporal Cloud (Phase 1)
PostgreSQL 16 + pgvector: files, profiles, offers, memory
Immutable action ledger: append-only, hash-chained
Redis: caching, rate limiting — not the workflow queue
Layer 1 — Financial Core
Python, pure functions, zero I/O, zero LLM
Decimal throughout — floats banned by lint rule
OR-Tools CP-SAT optimizer + brute-force oracle
Rules engine, 100% branch coverage, cited to Directive 329
Property-based testing (Hypothesis) on top of examples
Layer 3 — Agent Harness
Python, FastAPI; structured outputs (Pydantic)
Model tiering: frontier / mid / vision / small, per task
Prompt caching on stable context — dominant cost lever
Langfuse: tracing, per-file cost, prompt versioning
Supervisor + specialists; no specialist-to-specialist calls
Autonomous Mortgage Advisor — Technical Roadmap
06 / 19

## Slide 7
DATA LAYER & DEPLOYMENT
Deliberately modest infrastructure
DATA STORES
PostgreSQL 16 + pgvector
Files, profiles, extracted fields, offers, contacts, memory embeddings
Immutable action ledger
Append-only, hash-chained. Every action, message, and L1 computation
Object storage (MinIO / S3)
Source documents, generated reports, call recordings
Redis
Caching, rate limiting, ephemeral session state — not the workflow queue
LOCAL DEV STACK (docker-compose)
api · worker-agents · worker-financial · worker-comms · financial-verifier · voice · lender-sim · temporal + temporal-ui · postgres (pgvector) · redis · minio · mailhog · langfuse + prometheus + grafana
PRODUCTION (POC → PHASE 1)
App + workers
2 small instances — long-lived, low CPU
Temporal
Self-hosted → Temporal Cloud
PostgreSQL
Single-AZ → Multi-AZ, encrypted, PITR
Redis
Managed, single node
Object storage
S3, encrypted, versioned
Voice GPU
RunPod serverless, scale-to-zero
Monitoring
Langfuse + Prometheus + Grafana
Autonomous Mortgage Advisor — Technical Roadmap
07 / 19

## Slide 8
COMMUNICATION GATEWAY
Text-first by design, self-hosted Hebrew voice
Email
P0
Dedicated warmed domain, SPF/DKIM/DMARC, threading. Deliverability is first-class — a cold domain to bank addresses is a spam-filter magnet.
Web Chat
P0
Borrower intake, text-first
Voice
P1 · Wk 9–12
SIP trunk, Israeli DID. STT: ivrit-ai Whisper (faster-whisper, ~$0.03/hr). TTS: BlueTTS/MamboTTS, local ONNX. VAD: Silero + custom barge-in.
WhatsApp
P2
Borrower-side only, via WhatsApp Business API
Latency budget: <800ms perceived (STT partials + speculative LLM start + TTS first-chunk streaming) — the primary technical risk of the voice phase. Recording: full, encrypted, lawful notice, one-party consent.
Autonomous Mortgage Advisor — Technical Roadmap
08 / 19

## Slide 9
GUARDRAIL SERVICE
Full autonomy needs bounds, not approvers
Irreversible-action circuit breaker
Binding acceptances, signatures, rate locks require a signed borrower mandate token. Absent one, the action refuses and escalates to the client.
Spend cap per file
Hard ceiling on LLM/voice spend. On breach: pause workflow, alert.
Communication rate limits
Per lender, per institution, per hour and per day. Protects deliverability.
Factual assertion gate
Any outbound claim must resolve to a validated profile value with a document provenance chain. Unresolvable claims block the send.
Compliance gate
No structure reaches a lender or client without passing the compliance engine. Not bypassable by configuration.
Anomaly halt
Statistical monitors on recommendations. A significant outlier halts for review.
Autonomous Mortgage Advisor — Technical Roadmap
09 / 19

## Slide 10
KEY TECHNICAL DECISIONS
Six decisions that shape the system (1 of 2)
1
Temporal for durable orchestration
Not Celery, not Redis Streams, not a Postgres state machine. Durable timers, exactly-once side effects, replayable history = the audit trail.
2
The LLM never computes or adjudicates compliance
All arithmetic and regulatory evaluation live in Layer 1, enforced by CI, not convention.
3
Independent recomputation before anything reaches a client
A second, independently written implementation recomputes every structure. Disagreement halts the file.
4
Simulated lenders are production infrastructure
Permanent, first-class, with their own tests — not POC scaffolding. Gives negotiation a measurable ground truth.
5
Text-first, voice on escalation
Text is cheaper, auditable, asynchronous. Escalation boundary defined and stubbed in the POC (week 7).
6
Self-hosted Hebrew voice
ivrit-ai Whisper + BlueTTS/MamboTTS on scale-to-zero GPU. Consistent brand voice; STT ~$0.03/hr.
Autonomous Mortgage Advisor — Technical Roadmap
10 / 19

## Slide 11
KEY TECHNICAL DECISIONS
Six more decisions (2 of 2)
7
Supervisor with specialists, not a swarm
No specialist-to-specialist calls. All coordination flows through Temporal — checkpointed, replayable, auditable.
8
No client funds, ever
System never holds, transfers, or accesses borrower or lender funds. Fee collection via standard payment processor only.
9
Immutable hash-chained action ledger
Every action, message, and L1 computation, append-only. Hash chaining proves the record hasn’t been altered.
10
No lender portal automation, no credential handling
Phase 1 interacts exclusively over email and phone. No delegated banking credentials in the system. Deferred to Phase 4.
11
Decimal only, floats banned in financial code
All monetary arithmetic in Decimal with explicit rounding per operation, matching Israeli banking convention.
12
Fleet of advisor identities (Phase 3)
Each identity maps to a real registered entity. Uniqueness on (institution, branch) and (borrower, institution) — a DB index, not a policy check.
Autonomous Mortgage Advisor — Technical Roadmap
11 / 19

## Slide 12
DATA MODEL
Core entities — 16 tables, one is the moat
file
Lifecycle state, Temporal workflow ID, borrower ref, segment, product, fee terms
borrower_profile
Validated profile; every field carries source, confidence, validation, borrower confirmation
document
Type, object-store ref, extraction result, confidence per field, validation flags
discrepancy
Conflicting values across sources, severity, resolution and how resolved
mix_candidate
Track composition, computed metrics, stress results, compliance result w/ citations
tender
Participating lenders, submitted mix, per-lender child workflow refs, round count
offer
Lender, round, raw reply ref, parsed terms, normalized total cost, parse confidence
negotiation_round
Tactic applied, leverage used, outcome, concession achieved
contact
Individual banker: institution, branch, role, channel preference
contact_memory
Response latency, concession behavior by round, tone, tactics that worked — the moat
institution_policy
Learned lender patterns: risk appetite, margin discretion, document idiosyncrasies
action_ledger
Append-only, hash-chained. Actor, action, inputs, outputs, timestamp, prior hash
mandate_token
Borrower-signed authorization scoped to a specific irreversible action class
advisor_identity
(P3) Real registered entity — registration number, domain, phone, address
identity_assignment
(P3) Unique on (institution, branch) and (borrower, institution)
watch_subscription
Live loan structure, anchor reset calendar, trigger thresholds
contact_memory: a human advisor knows ~40 bankers per career. At 150 files/month across 5+ lenders, this system accumulates structured behavioral data on hundreds within a year.
Autonomous Mortgage Advisor — Technical Roadmap
12 / 19

## Slide 13
API SURFACE (POC)
File lifecycle endpoints + a public-shaped compute API
FILE LIFECYCLE · /api/v1
POST
/files
Start a new mortgage file
GET
/files/{id}
File state, progress, current stage
POST
/files/{id}/messages
Borrower chat turn
POST
/files/{id}/documents
Upload document
GET
/files/{id}/profile
Validated profile with provenance
GET
/files/{id}/discrepancies
Open and resolved discrepancies
GET
/files/{id}/mixes
Candidate mixes with stress + compliance
GET
/files/{id}/offers
Normalized offer comparison
GET
/files/{id}/report
Client recommendation report
GET
/files/{id}/ledger
Full action trail
POST
/files/{id}/mandate
Record signed borrower mandate token
COMPUTE · /api/v1 (public-shaped)
POST
/compute/amortization
Financial core: schedule
POST
/compute/affordability
Financial core: capacity
POST
/compute/optimize
Financial core: mix optimization
POST
/compute/compliance
Financial core: Directive 329 check
POST
/compute/stress
Financial core: stress battery
GET
/market/rates
Current benchmarks
GET
/contacts/{id}/memory
Counterparty behavioral model
Deliberately public-shaped: the financial core is independently useful — it’s the foundation of the free-analysis funnel, and potentially a lender-side product later.
Autonomous Mortgage Advisor — Technical Roadmap
13 / 19

## Slide 14
POC IMPLEMENTATION PLAN
Technical sequencing: why this order
WEEKS
FOCUS
WHY HERE
1–2
Financial core + compliance engine + ledger
Only component with objectively verifiable correctness; everything depends on it
2–3
Document pipeline (parallel)
Longest-lead unknown; gated on the document corpus
3–4
Temporal workflows + agent harness + intake
Needs the financial core to exist to be useful
4–5
Mix optimizer + independent verifier
Needs the core and compliance engine
5–6
Simulated lenders + email gateway
Independent of the above; built by whoever finishes first
6–7
Tender + negotiation + counterparty memory
Needs simulated lenders and the optimizer
7–8
Reporting, eval harness in CI, hardening
Integration and proof
Critical path: financial core → optimizer → tender → negotiation. The document pipeline and simulated lenders are parallel tracks, staffed to run concurrently.
Autonomous Mortgage Advisor — Technical Roadmap
14 / 19

## Slide 15
COST MODEL
Per-file LLM and voice cost: ₪53 modeled
COMPONENT BREAKDOWN
Document parsing (~40 pages)
Vision
80K in / 30K out
$0.50
Intake conversation (~60 turns)
Mid
1.5M eff. / 60K out
$1.20
Mix optimization
Deterministic
20K / 10K
$0.05
Tender + offer parsing
Mid
1.2M / 90K
$1.50
Negotiation strategy (~15 calls)
Frontier
1.5M / 100K
$2.50
Contract verification
Frontier
400K / 40K
$1.50
Report generation
Frontier
150K / 25K
$0.60
Voice: 3 calls × 8 min
Realtime + self-hosted
500K / 30K
$3.00
Telephony minutes + DID
—
—
$0.60
Subtotal $11.45 + 40% buffer
₪53
ASSUMPTIONS
₪3.30 / USD. Prompt caching on stable context (profile, market data, playbook) — plausibly 60–80% reduction on input tokens for a conversation-heavy file. Deterministic optimizer means the computationally expensive part costs essentially nothing.
Non-closing files cost ~40% of a full file — they typically die at intake or pre-approval, before the expensive negotiation and verification stages.
Autonomous Mortgage Advisor — Technical Roadmap
15 / 19

## Slide 16
COST MODEL
Infrastructure cost by phase, and the sensitivity margin
Component
POC
Phase 1 (25/mo)
Phase 2 (150/mo)
App + workers
$60
$120
$340
Temporal
$0 (self-hosted)
$200 (Cloud)
$400 (Cloud)
PostgreSQL
$30
$90 (Multi-AZ)
$260
Redis
$12
$15
$40
Object storage
$5
$15
$60
Voice GPU
$20
$60
$300
Email
$25
$40
$110
Telephony
$15
$30
$90
Monitoring
$45
$70
$130
Total + buffer
~$250
~$850
~$1,950
COST SENSITIVITY (PER CLOSED FILE)
As modeled:
₪53 · 95%
3×:
₪159 · 88%
5×:
₪265 · 81%
10×:
₪530 · 65%
Autonomous Mortgage Advisor — Technical Roadmap
16 / 19

## Slide 17
SECURITY & PRIVACY ENGINEERING
The most sensitive household data that exists
Encryption everywhere
TLS 1.3 in transit; database, object store, backups encrypted at rest
Field-level encryption
Identity numbers, income, account numbers, credit data — separate key per field
Retention & purge
Per-category retention, automated purge; source documents purged after extraction
Least-privilege access
No standing human access to production borrower data; break-glass logged to ledger
Audit
Every access to personal data logged
DPO appointed
Before the first real client file — mandatory under Amendment 13
Key management
Managed KMS, per-environment keys, documented rotation
Data Security Regs 2017
Build to the high tier though formal classification is medium until scale thresholds
Third-party data flows
Documented processor agreements incl. LLM providers; zero-retention required
Autonomous Mortgage Advisor — Technical Roadmap
17 / 19

## Slide 18
TECHNICAL RISK REGISTER
What could go wrong, and how it’s bounded
HIGH
Hebrew document parsing below target
Corpus collection before week 1; per-provider templates as fallback; ask-borrower-to-confirm path for low-confidence fields
HIGH
Negotiation quality plateaus at "polite but ineffective"
Simulated lenders with known concession curves make this measurable; POC gate is coherence, not superiority
HIGH
Email deliverability collapse
Domain warming from week 1; reply-rate monitoring per institution; human-paced sending
MEDIUM
Voice latency budget unachievable
Parallel spike, off the critical path; human fallback costs little
MEDIUM
Temporal learning curve slows weeks 3–4
Throwaway prototype in week 1 while financial core is being built
MEDIUM
Optimizer produces compliant but absurd mixes
Independent verification; sanity bounds from real market mixes; brute-force oracle
MEDIUM
Model provider changes behavior under us
Structured outputs everywhere; prompt versioning in Langfuse; eval suite catches regressions
MEDIUM
Simulated lenders unrealistically cooperative
Build from real observed bank behavior post-pilot; include an obstructive lender and one insisting on phone
LOW
LLM cost overrun
Per-file spend caps; margin robust to a 10× miss
Autonomous Mortgage Advisor — Technical Roadmap
18 / 19

## Slide 19
SUCCESS METRICS & READINESS
What proves this is working
TECHNICAL
Financial core correctness
100% exact on golden files
Compliance violations
Zero, non-negotiable
Document field accuracy
>95% income, >98% identity
Workflow durability
100% recovery under chaos testing
Voice latency
p95 <1200ms, perceived <800ms
Cost per file
Within 2× of model
PRODUCT
Achieved-rate delta
≤ −0.25% vs. BoI average
Concession capture (sim)
>70% of available
Discrepancy detection
>90% catch, <5% false positive
Time to approval-in-principle
<6 days
BLOCKING BEFORE WEEK 1
Hebrew document corpus: 60+ docs, 8+ types, de-identified
Directive 329 v13 parameters loaded as dated config
20 hand-computed golden scenarios, independently verified
BoI historical rate-by-track series for benchmarking
NON-BLOCKING, START NOW
Email domain warming · LLM provider accounts (zero-retention) · GPU account for the voice spike · Israeli DID + SIP trunk · confirmatory legal opinion commissioned
Autonomous Mortgage Advisor — Technical Roadmap
19 / 19